# ICSE 2027 Submission Tracking

Conference-Presentation Planning for iperf3KMP

Prepared for review — 2026-08-27

All dates/criteria fetched directly from the official ICSE 2027 CFP pages (conf.researchr.org) on 2026-08-27 — re-verify before acting on anything here.

# Read This First: the Obvious Track Is Already Closed

ICSE's main Research Track — the one people usually mean by "an ICSE paper" — had a single submission cycle: abstract due 23 June 2026, paper due 30 June 2026. Both are in the past as of this writing (2026-08-27).

The Research Track is not an option for ICSE 2027.

The realistic options are the tracks detailed below, several of which are still open, or waiting for ICSE 2028's Research Track cycle instead.

# Full Deadline Table

Source: conf.researchr.org/dates/icse-2027

| Track | Submission deadline | Notification | Status (2026-08-27) |
| --- | --- | --- | --- |
| Research Track | Tue 30 Jun 2026 | Tue 20 Oct 2026 | Closed |
| New Ideas and Emerging Results (NIER) | Fri 23 Oct 2026 | Fri 18 Dec 2026 | Open (~8 wks) |
| Tool Demonstration and Data Showcase | Fri 23 Oct 2026 | Fri 11 Dec 2026 | Open (~8 wks) |
| Software Engineering in Practice (SEIP) | Fri 23 Oct 2026 | Fri 11 Dec 2026 | Open (~8 wks) |
| Software Engineering Education and Training (SEET) | Fri 23 Oct 2026 | Fri 18 Dec 2026 | Open, fit not assessed |
| Software Engineering in Society (SEIS) | Fri 23 Oct 2026 | Fri 18 Dec 2026 | Open, fit not assessed |
| Journal-first Papers | Fri 30 Oct 2026 | Fri 11 Dec 2026 | Not realistic — see below |
| Industry Challenge | Fri 13 Nov 2026 | Fri 18 Dec 2026 | Open, fit not assessed |
| Doctoral Symposium | Sat 14 Nov 2026 | Sat 5 Dec 2026 | N/A |
| SRC (ACM Student Research Competition) | Fri 13 Nov 2026 | Fri 18 Dec 2026 | N/A (student-only) |
| Artifact Evaluation | Fri 29 Jan 2027 | Fri 26 Feb 2027 | Relevant only alongside an accepted paper |
| Posters | Not yet posted | — | Check closer to date |
| UISE (workshop, own site) | Thu 27 Nov 2026 | Fri 11 Dec 2026 | Open (~13 wks) — confirmed for 2027 |
| MOBILESoft | Not listed for 2027 | — | Not confirmed — watch for announcement |

# Journal-First: Ruled Out for 2027, Keep in Mind for 2028

Eligibility requires the underlying paper to have already been accepted by a partner journal — IEEE TSE, ACM TOSEM, or EMSE — no earlier than 11 Oct 2025 and no later than 10 Oct 2026. Nothing from this project is currently submitted to, under review at, or accepted by any of those three journals, and a from-scratch journal submission now has no realistic path to acceptance before the 10 Oct 2026 cutoff (typical review cycles run months to well over a year).

Not pursuable for ICSE 2027.

If a paper from this project is ever accepted by TSE/TOSEM/EMSE, the same mechanism would apply to whichever ICSE's window it lands in — worth revisiting for ICSE 2028, not now.

# Realistic Candidate Tracks for 2027

All deadline Friday 23 October 2026 unless noted. Four tracks plausibly fit what this project actually has: a real, working, cross-platform system with a documented engineering story, plus a research thread on AI-assisted development limits. None of these has been chosen yet — this is a comparison to decide from, not a decision already made.

## NIER — New Ideas and Emerging Results

Fit: best match for the AI_ASSISTED_DEVELOPMENT_LIMITS.md research thread — NIER wants forward-looking ideas with promising initial results, not a fully mature study, plus a required "Future Plans" section on developing the idea into a full paper. This project's category-3-verification-gap thesis (some correctness only a human can check) is exactly this shape.

Max 4 pages main text + 1 page references. IEEE conference template (10pt/24pt).

Double-anonymous review — no author names, third-person self-citation, ORCID required for accepted papers.

## Tool Demonstration and Data Showcase

Fit: best match for the platform-independence/code-sharing engineering story itself — this track exists specifically to show off a real tool, not argue a research claim.

Max 4 pages, IEEE template. Single-anonymous (author identities included) — no anonymization work needed.

Mandatory 3–5 minute demo video, hosted on YouTube, with voice-over/annotation.

Tool must be reviewer-runnable without building from source — packaged distributable (website, VM, Docker, or system config). This project already has real installers (.dmg/.deb) — closer to ready than most submissions would be.

## SEIP — Software Engineering in Practice

Fit: best match if the submission leans into the engineering narrative — cross-platform code sharing despite a large multi-threaded native dependency — told as an industrially-relevant practice report rather than a research claim.

Max 10 pages main text + 2 pages references — the most room of the candidates.

Single-anonymous review (SEIP explicitly does not require double-anonymous, since author/organization visibility is often relevant to this track).

Scope wants: a practical problem, investigation methodology/context, evidence, technical/empirical soundness — a good match for the case-study documentation this repo already does as a matter of habit.

Not assessed yet: SEET (education-focused — possible fit given the course origin, not evaluated) and SEIS (societal-impact focus — likely weak fit, not evaluated in depth).

## UISE — User Interface and Experience for Software Engineering (workshop)

Not on the main track table's usual list — it's an ICSE 2027 workshop with its own site and later deadline. Confirmed real for 2027 (own live CFP site), unlike MOBILESoft below.

Fit: arguably the strongest match found so far — scope explicitly covers cross-platform UI/UX and cross-platform testing, plus AI-enhanced UI tooling. Maps directly onto this project's Compose Multiplatform work (the extensive per-form-factor UI tuning already done — phones, camera notches, tablets, desktop, both orientations), and can pull in the AI-assisted-development thread too if framed as AI-tooling-for-cross-platform-UI-work.

Deadline: Thursday 27 November 2026 (23:59 AoE) — later than the Oct 23 cluster, more runway. Notification 11 Dec 2026, camera-ready 29 Jan 2027.

Full papers: 8 pages including references. Short papers: 5 pages. Single-anonymous review, submitted via HotCRP, PDF, English.

Topics: AI-enhanced UI/UX (generation, intelligent GUI testing, accessibility, personalization), UI/UX-centric SE (code analysis, cross-platform testing, requirements/accessibility engineering), and benchmarks/emerging work (datasets, multimodal systems, HCI-SE integration).

## MOBILESoft — Not Confirmed for ICSE 2027

MOBILESoft (Mobile Software Engineering and Systems) co-located with ICSE for 9 consecutive years (2018–2026) and has historically run both a Research Track and an App Track — the App Track in particular would be a strong intersection of this project's two goals (a real mobile app, presented at a research venue).

Absent from ICSE 2027's own official co-hosted-conferences list, and MOBILESoft's own series page has no 2027 edition posted as of 2026-08-27 — don't plan around it as confirmed.

This could simply mean it hasn't been organized/announced yet — the pattern is strong — but check back periodically for a MOBILESoft 2027 announcement rather than assuming one.

# Cross-Track Requirements to Plan for Regardless of Track Chosen

AI/LLM usage disclosure. Explicitly required by the Research Track's CFP (ACM/IEEE authorship policy) — using an AI tool to generate content (text, code, tables, citations) must be disclosed; using it as a Grammarly-style editing aid does not need disclosure; AI cannot be listed as an author. This is directly relevant to this project — Claude Code was used extensively throughout its development. Only confirmed stated on the Research Track's own CFP page so far; likely applies conference-wide under the same ACM/IEEE policies but not yet independently confirmed on NIER/Tool-Demo/SEIP's own CFP pages — verify before submitting.

Reference integrity. Research Track's CFP explicitly warns submissions are checked for hallucinated/fabricated/unverifiable references, with automatic desk rejection on confirmed cases — a sensible default to hold any track's submission to, given this project's own documented AI-verification thesis.

In-person attendance. Every track checked requires the presenting author to register for and attend the conference in person (virtual only if the conference format itself changes) — factor real travel cost/time to Dublin into the decision, not just the writing effort.

ORCID ID required for accepted-paper authors across tracks.

Human-subjects/ACM compliance declaration — SEIP's CFP calls this out explicitly; likely moot for this project (no human-subjects research performed), but confirm before submitting.

# Open Decisions / To-Do

☐  Pick a track (or more than one, for different material) — NIER for the research thesis, Tool Demo for the working system, SEIP for the engineering-practice narrative, and UISE (workshop, later deadline) for the cross-platform-UI angle are the real candidates; nothing chosen yet.

☐  Check back for a MOBILESoft 2027 announcement — if it does co-locate again as it has every year since 2018, its App Track could be the single best intersection of the two project goals, worth revisiting once/if confirmed.

☐  Decide authorship — solo, or with an instructor/advisor credited — not yet discussed.

☐  If NIER (double-anonymous) is chosen: plan what needs anonymizing — this repo's own docs are full of the user's name/email/BU affiliation and direct links to the (currently private) GitHub repo; a double-anon submission can't casually link back to identifying material during review.

☐  If Tool Demo is chosen: produce the mandatory 3–5 minute demo video and confirm the packaged builds are truly reviewer-runnable out-of-the-box (no local local.properties/SDK setup assumptions baked in).

☐  Draft an outline/abstract for whichever track(s) chosen, working backward from the 23 October 2026 deadline (~8 weeks from this doc's writing).

☐  Confirm the AI-disclosure requirement's exact wording on whichever track's own CFP is ultimately used, rather than assuming the Research Track's language carries over verbatim.